## Slide 1: ACS567- Group Project – E-Commerce Data Analysis Tool
Team No.: 1
Keerthika Mulagani
Harshita Anand
Vijay Anand Pandian
Siddhartha Reddy

## Slide 2: Project Overview
Our Application helps managers/sales managers of an E-Commerce Platform to get a data analysis of the sales data of their company like getting the highest sold category, highest sold product, total revenue, average sale etc.

## Slide 3: Sprint 1 Retrospective
What went well?
We have completed most of the backend features as we planned.
We have completed most of the main features in the backend.
We had a good understanding of the cards.
We followed a strict and good git branching strategy, which everyone understood very well.

## Slide 4: Branching Strategy

## Slide 5: Sprint 1 Retrospective
What didn’t go well?
We couldn’t be able to find a good dataset which cost more time.
We were unable to finish 2-3 cards as we planned.

## Slide 6: Sprint 1 Plan

## Slide 7: Sprint 1 Retrospective
What needs to be improved?
Need more team coordination.
Team need to work on time management.

## Slide 8: Repository Details:
Link: https://github.com/vijay10pk/ACS_567_Project_Team_1

## Slide 9: Thank You…!